## Slide 1: Hybrid Cloud for BullsMart Retail Company Growth
Migrating to a Hybrid Cloud Architecture for Enhanced IT Infrastructure and Operational Flexibility
Botagoz Zhumasheva
Mujahid Syed
Nirajkumar Yogendra Singh
Samal Besbayeva
Yong Xie

## Slide 2: Introduction of BullsMart Retail company
The BullsMart retail company is a grocery retail company in Florida.
Current Limitations : it has experienced limitations with its current on-premises IT setup, including scalability issues during peak shopping seasons and inadequate disaster recovery measures.
Adopting a hybrid cloud architecture aims to address these challenges, ensuring operational continuity and supporting future growth.

## Slide 3: Project Overview
Focus on migrating to a hybrid cloud architecture for the BullsMart retail company to enhance IT infrastructure and operational flexibility. This initiative aims to blend on-premises infrastructure with public and private cloud resources, creating a scalable, resilient, and efficient IT ecosystem.

## Slide 4: Goals and Objectives
1. Enhance Scalability: Facilitate business growth with scalable IT resources.
2. Improve Resilience: Achieve higher system uptime and disaster recovery capabilities.
3. Increase Operational Flexibility: Enable seamless movement of applications and data between cloud environments.

## Slide 5: What is a WBS?
WBS (Work Breakdown Structure) is a project management tool that divides a project into manageable sections for better control and oversight.

## Slide 6: Importance of WBS
The WBS is tailored to offer an understandable, well-organized framework for every project activity. It describes each phase that needs to be completed by the team to carry out all the procedures required for a project to be implemented properly, from the initial assessment and design to deployment and testing to the last transition.
Project managers and stakeholders can monitor progress, resource allocation effectiveness, and project delivery within the designated timeframe with the support of this structure.

## Slide 7: Why WBS for Hybrid Cloud Migration?
The Work Breakdown Structure (WBS) is a crucial tool in the hybrid cloud migration project, as it helps clarify scope, improve planning accuracy, improve resource management, facilitate risk management, improve communication, and enable better monitoring and control. It also supports the successful integration of new cloud components with existing infrastructure, ensuring proper planning and minimal disruption to business operations. Overall, WBS supports systematic planning, execution, and monitoring for timely, budget-compliant completion and meeting objectives.

## Slide 8: 4 Phases of the Project
Project Planning
Define project scope and objectives
Identify stakeholders and their requirements
Create a project schedule
Develop a risk management plan
Execution of Project
Infrastructure assessment and inventory
Design hybrid cloud architecture
Procure necessary hardware and software
Set up cloud environments (public and private)
Migrate existing applications and data
Implement security measures (encryption, access controls)
Integrate on-premises systems with cloud services
Monitoring and Review of Project
Establish performance metrics (uptime, response time)
Monitor cloud resources (compute, storage, network)
Conduct regular reviews with stakeholders
Address any issues or deviations from the plan
Optimize resource allocation based on usage patterns
Reflection and Testing of Project
Perform user acceptance testing (UAT)
Validate data integrity during migration
Evaluate system performance under load
Document lessons learned
Fine-tune configurations based on feedback

## Slide 9: Work Breakdown Structure Visualization: Hybrid Cloud for Retail Growth
Project Initiation
Define Project Goals and Scope
Gather Business and Technical Requirements
Conduct Stakeholder Analysis
Develop Project Charter
Current State Assessment
Analyze Integration and Compliance Needs
Assess Existing IT Infrastructure
Hybrid Cloud Architecture Design
Develop Detailed Solution Design
Conduct Proof of Conce
Design Hybrid Cloud Reference Architecture
Develop Migration Strategy
Implementation Planning
Create Detailed Project Plan
Establish Change Management Processes
Hybrid Cloud Infrastructure Deployment
Perform Non-Functional Testing
Integrate On-Premises and Cloud Components
Provision Cloud Infrastructure
Migrate Applications and Data
Testing and Validation
Develop Comprehensive Test Plan
Conduct Functional Testing
Transition and Go-Live
Conduct Post-Implementation Review
Finalize Deployment and Cutover
Provide End-User Support
Project Closeout
Finalize Project Documentation
Release Project Resources
Conduct Lessons Learned Session

## Slide 10: 1.Project Initiation
1.1 Define Project Goals and Scope
1.2 Conduct Stakeholder Analysis
1.3 Develop Project Charter

## Slide 11: Project Initiation
1. Define Project Goals and Scope
- Articulate project goals, such as enhancing scalability, improving resilience, and increasing operational flexibility.
- Establish the project's scope that includes the specific systems, applications, and infrastructure components that will be migrated to the hybrid cloud environment.
2. Conduct Stakeholder Analysis
- Identify all the key stakeholders who will be impacted by the hybrid cloud migration, both within the IT department and across the broader organization.
3. Develop Project Charter
- Document the project's purpose, objectives, scope, and high-level requirements in a formal project charter.
- Obtain buy-in and approval from the project sponsor and key stakeholders on the charter.

## Slide 12: 2. Current State Assessment
Assess
2.1 Assess Existing IT Infrastructure
Gather
2.2 Gather Business and Technical Requirements
Analyze
2.3 Analyze Integration and Compliance Needs

## Slide 13: Current State Assessment
Assess Existing IT Infrastructure: Thorough analysis of the existing IT infrastructure, including hardware, software, networks, and data centers, along with any existing cloud services or integrations.
Gather Business and Technical Requirements: The project team works with stakeholders to define the necessary business and technical specifications required by the hybrid cloud system.
Analyze Integration and Compliance Needs: This critical step seeks to understand all necessary integrations between the new hybrid cloud setup and existing systems, whether on-premises, involving third-party software, or external services.

## Slide 14: 3.Hybrid Cloud Architecture Design
3.1 Design Hybrid Cloud Reference Architecture
3.2 Develop Detailed Solution Design
3.3 Conduct Proof of Concept

## Slide 15: Hybrid Cloud Architecture Design
Design Hybrid Cloud Reference Architecture: After analyzing the collected business and technical requirements along with the current IT infrastructure, the project team constructs a high-level reference architecture for the hybrid cloud setup.
Develop Detailed Solution Design: Building on the foundational reference architecture, the project team crafts a comprehensive solution design for the hybrid cloud environment. This phase involves detailed planning of the specific cloud services to be utilized, network configurations, storage options, and any necessary customizations or integrations to support the business's unique needs.
Conduct Proof of Concept: To ensure the viability of the hybrid cloud solution, a proof of concept (PoC) is executed. This step involves setting up a scaled-down version of the proposed system to test its functionality, assess performance, and confirm compatibility with existing systems.

## Slide 16: 4.Implementation Planning
4.1 Develop Migration Strategy
4.2 Create Detailed Project Plan
4.3 Establish Change Management Processes

## Slide 17: Implementation Planning
Develop Migration Strategy: With a clear understanding of both the existing setup and the envisioned hybrid cloud environment, the team develops a strategic plan for migration.
Create Detailed Project Plan: A comprehensive project plan is formulated, specifying all tasks, defining milestones, and identifying dependencies. This plan also details the allocation of resources and sets a timeline for the execution of various project phases
Establish Change Management Processes: An effective change management framework is set up to oversee the transition to the hybrid cloud infrastructure. These processes are designed to manage how changes are proposed, assessed, approved, and implemented, and how they are communicated within the organization.

## Slide 18: 5.Hybrid Cloud Infrastructure Deployment
5.1 Provision Cloud Infrastructure
5.2 Migrate Applications and Data
5.3 Integrate On-Premises and Cloud Components

## Slide 19: 6.Testing and Validation
Develop
6.1 Develop Comprehensive Test Plan
Conduct
6.2 Conduct Functional Testing
Perform
6.3 Perform Non-Functional Testing

## Slide 20: 7.Transition and Go-Live
7.1 Finalize Deployment and Cutover
7.2 Provide End-User Support
7.3 Conduct Post-Implementation Review

## Slide 21: 8.Project Closeout
Finalize
8.1 Finalize Project Documentation
Release
8.2 Release Project Resources
Conduct
8.3 Conduct Lessons Learned Session

## Slide 22: Tools for Creating the WBS
Software tools to create a WBS (like Microsoft Project, Visio, word, PowerPoint, etc.)
Tips for visual effectiveness

## Slide 23: Concluding Remarks on WBS Development
Breaks down complex projects into manageable parts for better understanding and control.
Defines project scope precisely, aiding in effective planning and scheduling.
Allows for accurate cost estimation, progress tracking, and responsibility allocation.
Enhances communication among stakeholders and facilitates risk and change management.

## Slide 24: Creation of WBS
WBS was created using the SmartArt feature in Microsoft Word.
Many designs are available, but we selected the top-down approach which creates the best visual.

## Slide 25: Conclusion
1. Strategic Upgrade-Modernizes It, Enhances efficiency, Scales for growth
2. WBS Central Role – Manages lifecycle, Structures Tasks
3. Expert Involvement – Comprehensive planning, addresses challenges
4. Standards Compliance – Aligns with PMBOK Guide, Improves communication, risk management
5. WBS Benefits – Monitors progress, Manages resources and risks
6. WBS Evolution – Adapts to changes, Maintains relevance
7. Project Outcome – Enhances agility and scalability, supports ongoing success

## Slide 26: References
Arora, R., & Flanagan, D. (2022). Cloud Adoption and Implementation Strategies: A Playbook for Success. O'Reilly Media.
Haines, S. (2017). The Cloud Migration Handbook: A Practical Guide to Moving Your Enterprise to the Cloud. Packt Publishing.
Moyo, T. (2020). Hybrid Cloud Strategy for Cloud-Integrated Enterprise Environments. Springer Nature.
Project Management Institute. (2017). A Guide to the Project Management Body of Knowledge (PMBOK® Guide) (6th ed.). Project Management Institute.